|  |  |  |
| --- | --- | --- |
| Task | Approx. Time *(hours)* | Target Date |
| Requirements Specification | 5 | 27/9/16 |
| Test Plan | 4 | 4/10/16 |
| Interface Design | 6 | 25/10/16 |
| Program/Data Structure Design | 8 | 11/11/16 |
| Implementation | 40 | 24/01/17 |
| Testing | 10 | 10/02/17 |
| Evaluation | 6 | 17/03/17 |
| Final Submission of Project | 1 | 21/03/17 |